# Authentication & Access Control — Plan

Status: proposal for review. This lays out the options, a recommended approach, the data model, the app changes required, a user-management checklist, and a phased rollout. Nothing here is built yet — decisions in §9 gate implementation.

# 0. What we're solving

We need to go from the current demo login (a client-side sessionStorage gate with a shared demo password and zero server-side enforcement — every /api/* endpoint currently trusts the client query param) to a real system where:

Users log in (authentication).

Users see only the clients they're entitled to — one or many, depending on the engagement (authorization / data scoping).

Users get only the features they're entitled to (feature access).

The hierarchy supports agencies — a client who is themselves an agency with many sub-clients, with their accounts kept segregated.

Three role levels: Super Admin (us — the owners), Admin (a client's own manager, who manages their team's access + some client settings), and regular users.

One solution covering all user types.

Scale: ~10–50 users within ~6 months. This is small — it means we should optimize for *low engineering effort and low ops burden*, not for scale. Subscription cost at this size is a rounding error for any good option (all the recommended choices are free or ≤ ~$25–50/month); the real cost is engineering time, so the plan is built around *buying the hard parts*.

# 1. The key insight: two separate problems

Authentication and authorization are different, and conflating them is the usual mistake.

|  | Authentication (AuthN) — "who are you?" | Authorization (AuthZ) — "what can you touch?" |
| --- | --- | --- |
| Examples | login, passwords, MFA, social login, "forgot password", sessions, invitations | which clients this user sees, which features, super-admin vs admin vs member, agency isolation |
| Best sourced from | a managed provider (commodity; don't build) | our own database (domain-specific; can't be outsourced) |
| Effort | small — wire up an SDK | this is the actual work, and it's modest |

Buy AuthN, build AuthZ. No provider knows what a "client" or an "agency engagement" means in our app — that scoping lives in our tables. But every provider handles login/MFA/invites/sessions far better than we would. So the recommendation is a managed identity provider for AuthN + org membership + the user-management UI, plus a thin authorization layer in our app for client- and feature-level access.

# 2. Options for authentication (the "buy" part)

All of these are viable at 10–50 users. Ranked for our situation (B2B, multi-tenant, agency hierarchy, want out-of-the-box, already on GCP + Postgres/Railway).

| Provider | Multi-tenant "Organizations" built in? | RBAC built in? | Embeddable user-mgmt UI? | Approx. cost at our scale | Notes |
| --- | --- | --- | --- | --- | --- |
| Clerk ⭐ | Yes (first-class) | Yes (org roles + permissions) | Yes (drop-in components) | Free tier covers our MAU; Pro ~$25/mo if we exceed free org features | Best DX; orgs + roles + invites + a prebuilt org/user management widget = the "add a user, checklist" mostly done for us |
| WorkOS (AuthKit) ⭐ (if enterprise SSO) | Yes (organizations) | Yes | Yes | Auth is free to very high MAU; SSO/SAML billed per connection (~$125/connection/mo) | Best if agency clients will demand "log in with our corporate identity provider" (SAML/SSO). Otherwise free and clean |
| Supabase Auth | Partial (you model orgs yourself) | Via Postgres RLS | No (build your own) | Free tier is generous; Pro ~$25/mo | Cheapest + open-source + Postgres-native. But it's happiest when it *is* your Postgres — we're on Railway, so more integration glue |
| GCP Identity Platform / Firebase Auth | Tenants exist (Identity Platform) | Build yourself | No | Free tier generous; ~$0.005/MAU after | GCP-native (we already use BigQuery). Cheap, solid, but RBAC + org UI are DIY |
| Auth0 | Yes, but Organizations/advanced RBAC are gated to paid B2B plans | Yes (paid tiers) | Yes | Free MAU is high, but the B2B features we need push to paid, which gets pricey | Industry standard, but the multi-tenant pieces we specifically need aren't in the free tier — worse value here |
| AWS Cognito | Weak | Weak | No | Very cheap (50k MAU free) | Cheapest managed option, but notoriously poor DX; you'll build a lot around it |
| Self-host: `fastapi-users` | No (you build all of it) | No (you build) | No | $0 (just our infra) | Python library that gives login/JWT/cookies/password-reset in FastAPI. Full control, most portable, but *we* build orgs, roles, invites, MFA, the UI. More work, ongoing maintenance |
| Self-host: Keycloak / Authentik | Yes | Yes | Yes (their admin UI) | $0 + a server to run | Full IdPs. Powerful but operationally heavy — overkill for 50 users; we'd babysit another service |

## Recommendation

Primary: Clerk. It's the best fit because the two hardest parts of *our* requirement — Organizations (which map directly to our agencies/engagements) and a prebuilt user-management UI with email invitations (which is exactly the "add a user, give them access, checklist" the client asked for) — come out of the box. At 50 users it's free or ~$25/mo, and integration into a FastAPI + vanilla-JS app is a few days, not weeks.

Choose WorkOS instead if we expect to sell to larger agencies whose IT will require SSO/SAML ("log in with our Okta/Azure AD"). WorkOS is purpose-built for that and its base auth is free; you pay per SSO connection only when an enterprise client needs it.

Choose Supabase Auth or `fastapi-users` if we want to minimize subscription cost / avoid a third-party dependency and are willing to build the org + admin UI ourselves. This is the "no out-of-the-box, we do the work" path.

Everything below is written provider-agnostic — the authorization model and app changes are the same regardless of which one we pick. The provider only supplies identity + (optionally) the org-membership source of truth + the login/invite UI.

## 2.1 How hard is it to switch providers later? (avoiding lock-in)

Starting on a free tier is safe because switching is low-to-moderate cost when designed for, and at 10–50 users the only unavoidable friction is a one-time re-verify email per user (trivial).

What moves vs. what stays: the valuable, hard-to-rebuild part — the authorization model (orgs, memberships, client-access, roles, features, audit log) — lives in our Postgres and is provider-independent, so it never moves. Only a thin surface is coupled to the provider: the login UI, one token-verification function, the invite email, and (optionally) org-membership sync.

Passwords are the one real friction: providers generally won't export password hashes, so a migration means either the new provider bulk-imports users or users get a "set your password again" email on first login — a non-event at 50 users; SSO/social users don't notice at all.

Five rules that keep the exit cheap (follow these regardless of provider):

Own the authorization model in our Postgres — never let orgs/roles/access live *only* in the provider.

Key the `users` table by email; treat the provider's user ID (auth_provider_id) as a swappable pointer, re-mapped by email on a switch.

Wrap the provider behind one thin `backend/auth.py` adapter (verify_token(), send_invite(), a webhook handler). Switching = rewrite that one file.

Use standard tokens (JWT/OIDC), not deep provider-specific SDK calls throughout the app.

Accept a one-time re-verify email as the switching cost.

With those in place, a future provider switch is roughly a few days + one email blast, not a rewrite. Portability ranking: self-host fastapi-users > Supabase > WorkOS/Auth0 > Clerk (proprietary but with migration support; rules 1–3 neutralize most of its lock-in). Given this, the recommendation is Clerk on the free tier, built portable-by-design — ship fast now, stay free to leave.

# 3. The authorization model (the "build" part — the core)

This is deliberately shaped after Google Ads, which solves the same problem (a manager account containing many ad accounts, with per-user access levels).

## 3.1 The hierarchy

Organization  (a tenant / engagement — e.g. "Chazif", "BrightSpark Agency", "Dakota Hardwoods")

├── owns many  Clients        (the SearchNex clients = Google Ads accounts we analyze)

└── has many   Users (members) each with a Role in the org

└── each membership grants access to specific Clients (or "all clients in this org")

└── and optionally specific Feature modules

Google Ads → our model:

| Google Ads | Us |
| --- | --- |
| Manager account (MCC) | Organization (an agency org contains its clients) |
| Ad account | Client (existing clients table) |
| Access levels (Admin / Standard / Read-only / Email-only / Billing) | Roles (Admin / Analyst / Viewer) |
| Invite user by email | Provider invitation |
| Manager access cascades to sub-accounts | "All clients in org" grant |

The agency case falls out naturally: an agency is just an Organization whose type = agency that owns many Clients. The agency's Admin manages their own team and assigns each teammate access to a subset of the agency's clients. Segregation between agencies = row-level scoping (every query is filtered to "clients this user may access"). We (Chazif) are the owner org whose Super Admins can see across all orgs.

Sub-agency nesting (an agency with sub-agencies) is supported by a nullable parent_org_id but we keep it flat for v1 — one level of org → clients covers everything we need for the next 6 months.

## 3.2 Roles

| Role | Scope | Can do |
| --- | --- | --- |
| Super Admin | Global (Chazif owners) | Everything, across all orgs: create/delete orgs and clients, ingest/assign data, manage any user, impersonate for support, change any setting |
| Admin | One org | Manage users *within their org* (invite/remove, set roles, assign client + feature access), edit client-level settings (business context, budgets) for their org's clients, upload data. Cannot see other orgs or create new orgs/clients from scratch (adding a *new* client account is a Super-Admin action, since it involves onboarding data) |
| Analyst (member) | One org, granted clients | Use the app for the clients they're granted — dashboards, recommendations, run Budget Intelligence, upload data if that feature is granted. Cannot manage users |
| Viewer | One org, granted clients | Read-only dashboards for granted clients |

## 3.3 Feature access

Two layers, kept simple:

Role defaults — each role implies a baseline feature set (Viewer = read dashboards; Analyst = + run recs / upload; Admin = + manage settings/users). This covers most cases with zero per-user config.

Per-membership feature toggles (the "checklist" extras) — optional overrides for granular control, e.g. hide Budget Intelligence from a teammate, or allow Data Upload for one analyst but not others. Modules to toggle: dashboards, recommendations, budget_intel, data_upload, business_context.

Start role-based; add the per-membership toggles as a thin second layer (they're just checkboxes in the add-user flow).

## 3.4 Data model (new tables + one column)

organizations

org_id            PK

name

type              'owner' | 'agency' | 'direct'

parent_org_id     nullable (future nesting)

created_at

users

user_id           PK

email             unique

name

auth_provider_id  link to Clerk/WorkOS user id

is_super_admin    global flag (Chazif owners)

status            'invited' | 'active' | 'disabled'

created_at

memberships                     -- a user's role in an org

membership_id     PK

user_id           FK

org_id            FK

role              'admin' | 'analyst' | 'viewer'

all_clients       bool   -- true = access to every client in the org (the MCC-style grant)

unique (user_id, org_id)

client_access                   -- fine-grained per-client grants (when all_clients = false)

membership_id     FK

client_id         FK

access_level      'edit' | 'view'

unique (membership_id, client_id)

feature_grants                  -- optional per-membership feature toggles (checklist)

membership_id     FK

feature           'dashboards' | 'recommendations' | 'budget_intel' | 'data_upload' | 'business_context'

unique (membership_id, feature)

clients   (existing — add one column)

+ org_id          FK  -- which org owns this client

audit_log            -- (aligns with ROADMAP_V2 Phase I "append-only actions_log")

id, actor_user_id, org_id, action, target_type, target_id, meta JSON, at

All of these live in Postgres (small, transactional, config-like — same tier as clients/uploads/term_relevance, never BigQuery).

Provider integration choice (decide in §9): either (A) let the provider's Organizations be the source of truth for org + membership + role, synced into our tables via webhook, and we add only client_access/feature_grants — *less UI to build*; or (B) use the provider purely for AuthN (identity) and own the entire model above — *more portable*. Recommendation: A with Clerk (use their org/user widget), B if self-hosting.

# 4. Enforcing it in this app

The backend currently has no auth — this is the bulk of the work, and it's clean with FastAPI dependency injection.

## 4.1 Backend (backend/main.py + a new backend/auth.py)

Add reusable dependencies:

current_user(request) — verify the provider's session token/JWT (or cookie) on every /api/* call; resolve the users row. Reject with 401 if absent/invalid.

require_super_admin — 403 unless is_super_admin.

require_org_role(org_id, min_role) — 403 unless the user's membership in that org meets the role.

require_client_access(client_id, level="view") — 403 unless the user has access to that client (Super Admin bypasses; else check membership all_clients or a client_access row). This guards every endpoint that takes a client param.

require_feature(feature) — 403 unless the role default or a feature_grant allows it.

accessible_client_ids(user) — the set used to *filter* list endpoints.

Then wire them onto the existing endpoints:

| Endpoint | Guard |
| --- | --- |
| GET /api/clients | authenticated; filter to `accessible_client_ids` (this alone scopes the whole client switcher) |
| GET /api/bundle?client=X, GET /api/inventory?client=X | require_client_access(X, "view") |
| GET/PUT /api/clients/X/config, POST /api/clients/X/budget | require_client_access(X, "edit") + require_feature("business_context") |
| POST /api/upload, /api/upload/mcc/* | require_feature("data_upload") + client access (or Super Admin for MCC, which creates clients) |
| POST /api/clients (create client) | require_super_admin |
| /api/clients/X/budget-intel/* | require_client_access(X) + require_feature("budget_intel") |
| new /api/admin/* (orgs, users, invites, access) | require_org_role(org, "admin") or require_super_admin |

Note on the bundle cache: it's keyed by (client, filters, date range, compare) and access is checked *before* the cache is consulted, and the computed data is identical regardless of viewer — so there's no cross-user leak. No change needed beyond adding the access check ahead of it.

## 4.2 Frontend

Replace the demo gate (index.html chz_authed) with the provider's hosted login (or an embedded widget). Store the session token; attach it to every fetch (Authorization header or secure cookie).

The client switcher already renders whatever /api/clients returns — once that's scoped server-side, it's automatically correct with no frontend logic.

Include the user's role + granted features in the bundle meta (e.g. meta.permissions) so the SPA hides nav items / actions the user can't use (e.g. hide Business Context, Data Upload, or Budget Intelligence when not granted). This is defense-in-depth; the server is the real gate.

Add the admin screens (§5) — or, with Clerk/WorkOS, embed their org/user-management component and add just our client-access checklist on top.

# 5. The "add a user" checklist (concrete UX)

An Admin (for their org) or Super Admin (any org) opens Team → Add user and fills a short form — this is the checklist the client asked for:

Add user

─────────────────────────────────────────────

Email        [ jane@brightspark.com        ]

Name         [ Jane Okafor                 ]

Organization [ BrightSpark Agency      ▼   ]   (Super Admin only; Admins are locked to their org)

Role         ( ) Admin   (•) Analyst   ( ) Viewer

Client access

[x] All clients in this organization

— or —

[ ] Dakota Hardwoods            [ ] Reverent Films

[ ] Chiarelli's Religious Goods [ ] …

Feature access

[x] Dashboards        [x] Recommendations

[x] Budget Intelligence

[ ] Data upload       [ ] Edit business context

[ Send invite ]

─────────────────────────────────────────────

"Send invite" creates the users/memberships/client_access/feature_grants rows and triggers the provider's email invitation (set-password / magic-link). The invitee clicks through, sets a password (or uses SSO/social), and lands scoped to exactly what was checked. Editing a user reopens the same form. Everything is logged to audit_log.

# 6. Phased implementation plan

Each phase is shippable and low-risk; behavior for *us* doesn't change until the enforcement phase.

Phase 0 — Decisions (§9). Pick the provider; confirm the hierarchy/feature-granularity choices. *(No code.)*

Phase 1 — Identity. Integrate the provider; replace the demo gate with real login; create the users/organizations/memberships tables; seed a single owner org (Chazif) with us as Super Admins and one org per existing engagement. *No enforcement yet* — everyone still sees everything, so nothing breaks. Backfill clients.org_id.

Phase 2 — Enforcement. Add the current_user + access dependencies; scope /api/clients; guard client-scoped endpoints; add role checks. This is where access actually takes effect. Add client_access/feature_grants tables.

Phase 3 — Multi-tenant / agency isolation. Turn on org-based isolation (agency Admins see only their org); verify cross-org queries are impossible; add the audit log.

Phase 4 — Admin UI. The user-management checklist (§5), org & client management for Super Admins, self-service for org Admins. (With Clerk/WorkOS, largely their embedded components + our client-access checklist.)

Phase 5 — Polish. Feature-toggle overrides, MFA (free from the provider), session/idle timeout, password policies, and hooking auth events into the audit log.

Rough effort with a managed provider: Phases 1–4 ≈ 2–4 weeks of focused work; self-hosting adds meaningfully to that (you build invites, org UI, MFA, resets).

# 7. Cost summary

| Approach | Monthly subscription @ ~50 users | Engineering effort |
| --- | --- | --- |
| Clerk | $0–25 | Low (orgs + roles + user UI provided) |
| WorkOS | $0 base (+ ~$125/SSO connection only if an agency needs SAML) | Low–medium |
| Supabase Auth | $0–25 | Medium (build org + admin UI) |
| GCP Identity Platform | ~$0 (tiny at this scale) | Medium–high (build RBAC + UI) |
| `fastapi-users` (self-host) | $0 | High + ongoing maintenance |

At 10–50 users the subscription is negligible for every good option — optimize for engineering time and ops simplicity, which is why a managed provider (Clerk) wins.

# 8. Security & compliance notes

Sessions: prefer the provider's short-lived JWT + refresh (or secure, httpOnly, SameSite cookies). Never store tokens in localStorage for anything privileged.

Server is the gate: frontend hiding is UX only; every check is enforced server-side.

PII: we now store user emails/names — keep them in Postgres (not BigQuery), and the provider holds credentials (we never store passwords). Note GDPR/data-processing basics for EU users.

Audit log: who changed access, who logged in, who edited a client — the audit_log table (already on the ROADMAP) covers this and is worth turning on from Phase 3.

Least privilege: default new users to Viewer + no clients; access is added deliberately via the checklist.

Impersonation: Super-Admin "view as" is invaluable for support — but log it explicitly.

# 9. Decisions to confirm (these gate the build)

Provider: Clerk (recommended default, built portable per §2.1) vs Supabase/self-host (max portability, more UI to build). *→ open; leaning Clerk-on-free-tier.*

Enterprise SSO / SAML: decided treated as an optional add-on for later — not driving the initial pick (SSO can be layered on Clerk, or is WorkOS's strength if it becomes a priority).

Org source of truth: use the provider's Organizations (less UI to build, some lock-in) vs own the whole model in our DB (more portable). *Recommendation: use the provider's if we pick Clerk, but keep client-access + roles mirrored in our DB per §2.1 rule 1.*

Feature granularity: decided role-based only at launch (per-user toggles deferred to the Phase-5 thin layer).

"Add client" authority: confirm that creating a *new* client account stays a Super-Admin action (since it involves data onboarding), while org Admins manage *access to existing* clients. *Recommendation: yes.*

Settled so far: feature access = role-based; SSO = optional/later; leaning Clerk-on-free-tier with the §2.1 portability rules. Still open: final provider pick (Clerk vs Supabase/self-host), and confirming decisions 3 & 5.

This plan aligns with and front-loads ROADMAP_V2 Phase I (auth + roles + append-only actions_log), so it's not a detour — it's the foundation the operator platform was already going to need.